## Slide 1: SOFTWARE ENGINEERING AND PROJECT MANAGEMENT (CSE 227)
Department of Computer Science and Engineering
School of Engineering,
PRESIDENCY UNIVERSITY

## Slide 2
Module 4: Software Project Management (13 hrs) – Application level
Project Management Concepts, Project Planning, Overview of metrics, Estimation for Software projects, Project Scheduling, Risk Management, Maintenance and Reengineering, Software Process Improvement (SPI): CMM Levels.

## Slide 3: Software Project Management
Department of Computer Science and Engineering
School of Engineering, Presidency University

## Slide 4: What is Software Project Management
Software project management is an art and science of planning and leading software projects. It is a sub-discipline of project management in which software projects are planned, implemented, monitored and controlled.

## Slide 5: What is Software Project Management
Project Management
Process
Estimation
Scheduling
Risk Management
Metrics/ Measurement
SCM

## Slide 6: 4Ps of Software Project Management
People - the most important element of a successful project
Product - the software to be built
Process - the set of framework activities and software engineering tasks to get the job done
Project - all work required to make the product a reality

## Slide 7: Stakeholders
Senior managers who define the business issues that often have significant influence on the project.
Project (technical) managers who must plan, motivate, organize, and control the practitioners who do software work.
Practitioners who deliver the technical skills that are necessary to engineer a product or application.
Customers who specify the requirements for the software to be engineered and other stakeholders who have a peripheral interest in the outcome.
End-users who interact with the software once it is released for production use.

## Slide 8: Software Teams
The following factors must be considered when selecting a software project team structure ...
the difficulty of the problem to be solved
the size of the resultant program(s) in lines of code or function points
the time that the team will stay together (team lifetime)
the degree to which the problem can be modularized
the required quality and reliability of the system to be built
the rigidity of the delivery date
the degree of sociability (communication) required for the project

## Slide 9: Organizational Paradigms How teams are formed
Closed paradigm - structures a team along a traditional hierarchy of authority
Random paradigm - structures a team loosely and depends on individual initiative of the team members
Open paradigm - attempts to structure a team in a manner that achieves some of the controls associated with the closed paradigm but also much of the innovation that occurs when using the random paradigm
Synchronous paradigm - relies on the natural compartmentalization of a problem and organizes team members to work on pieces of the problem with little active communication among themselves

## Slide 10: Team Coordination and Communication
Formal, impersonal approaches include software engineering documents and work products (including source code), technical memos, project milestones, schedules, and project control tools, change requests and related documentation, error tracking reports, and repository data.
Formal, interpersonal procedures focus on quality assurance activities applied to software engineering work products. These include status review meetings and design and code inspections.
Informal, interpersonal procedures include group meetings for information dissemination and problem solving and “collocation of requirements and development staff.”
Electronic communication encompasses electronic mail, electronic bulletin boards, and by extension, video-based conferencing systems.
Interpersonal networking includes informal discussions with team members and those outside the project who may have experience or insight that can assist team members.

## Slide 11: The Project
Projects get into trouble when …
  Software people don’t understand their customer’s needs.
  The product scope is poorly defined.
  Changes are managed poorly.
  The chosen technology changes.
  Business needs change [or are ill-defined].
  Deadlines are unrealistic.
  Users are resistant.
  Sponsorship is lost [or was never properly obtained].
  The project team lacks people with appropriate skills.
  Managers [and practitioners] avoid best practices and lessons learned.

## Slide 12: Common Sense Approach to Projects
Start on the right foot. This is accomplished by working hard (very hard) to understand the problem that is to be solved and then setting realistic objectives and expectations.
Maintain momentum. The project manager must provide incentives to keep turnover of personnel to an absolute minimum, the team should emphasize quality in every task it performs, and senior management should do everything possible to stay out of the team’s way.
Track progress. For a software project, progress is tracked as work products (e.g., models, source code, sets of test cases) are produced and approved (using formal technical reviews) as part of a quality assurance activity.
Make smart decisions. In essence, the decisions of the project manager and the software team should be to “keep it simple.”
Conduct a postmortem analysis. Establish a consistent mechanism for extracting lessons learned for each project.

## Slide 13: Understanding Essence of Project
Why is the system being developed?
What will be done?
When will it be accomplished?
Who is responsible?
Where are they organizationally located?
How will the job be done technically and managerially?
How much of each resource (e.g., people, software, tools, database) will be needed?
Barry Boehm [Boe96]

## Slide 14: Critical Practices
Formal risk management
Empirical cost and schedule estimation
Metrics-based project management
Earned value tracking
Defect tracking against quality targets
People aware project management