## Slide 1: SOFTWARE ENGINEERING AND PROJECT MANAGEMENT (CSE 227)
Department of Computer Science and Engineering
School of Engineering,
PRESIDENCY UNIVERSITY

## Slide 2
Module 4: Software Project Management (13 hrs) – Application level
Project Management Concepts, Project Planning, Overview of metrics, Estimation for Software projects, Project Scheduling, Risk Management, Maintenance and Reengineering, Software Process Improvement (SPI): CMM Levels.

## Slide 3: Risk Management
Department of Computer Science and Engineering
School of Engineering, Presidency University

## Slide 4: What is Risk?
Risk indicates “uncertainty” in Projects
Risk increases the probability of suffering loss
An example would be that a team is working on a project and the main developer leaves the company at crucial stage of the project. The alternate resource replacing him will take time to adjust.
Whether the team will be able to complete the project on time? That is the risk of schedule.

## Slide 5: Types of Risk Management
Reactive Risk Management
Proactive Risk Management
Reactive Risk Management
Project team reacts to risks when they occur
Mitigation - plan for additional resources in anticipation of fire fighting
Fix on failure - resources are found and applied when the risk strikes
Crisis management - failure does not respond to applied resources and project is in jeopardy

## Slide 6: Types of Risk Management
Proactive Risk Management
Formal risk analysis is performed
Organization corrects the root causes of risk
  Examining risk sources that lie beyond the bounds of the software
  Developing the skill to manage change

## Slide 7: Seven Principles of Risk Management
Maintain a global perspective - view software risks within the context of system and the business problem
Take a forward-looking view - think about the risks that may arise in the future; establish contingency plans
Encourage open communication - if someone states a potential risk, don’t discount it.
Integrate - a consideration of risk must be integrated into the software process
Emphasize a continuous process - the team must be vigilant throughout the software process, modifying identified risks as more information is known and adding new ones as better insight is achieved.
Develop a shared product vision - if all stakeholders share the same vision of the software, it likely that better risk identification and assessment will occur.
Encourage teamwork - the talents, skills and knowledge of all stakeholder should be pooled

## Slide 8: Risk Management Paradigm
Communicate
control
identify
analyze
plan
track
Identify: Search for the risks before they create a major problem
Analyze: understand the nature , kind of risk and gather information about the risk.
Plan: convert them into actions and implement them.
Track: we need to monitor the necessary actions.
Control: Correct the deviation and make any necessary amendments.
Communicate: Discuss about the emerging risks and the current risks and the plans to be undertaken.

## Slide 9: Risk Components
Performance risk - the degree of uncertainty that the product will meet its requirements and be fit for its intended use.
Cost risk - the degree of uncertainty that the project budget will be maintained.
Support risk - the degree of uncertainty that the resultant software will be easy to correct, adapt, and enhance.
Schedule risk - the degree of uncertainty that the project schedule will be maintained and that the product will be delivered on time.

## Slide 10: Risk Projection
Risk projection, also called risk estimation, attempts to rate each risk in two ways
  the likelihood or probability that the risk is real
  the consequences of the problems associated with the risk, should it occur.
The are four risk projection steps:
  establish a scale that reflects the perceived likelihood of a risk
  delineate the consequences of the risk
  estimate the impact of the risk on the project and the product,
  note the overall accuracy of the risk projection so that there will be no misunderstandings.

## Slide 11: Building a Risk Table
Risk
Probability
Impact
RMMM
Risk
Mitigation
Monitoring
&
Management

## Slide 12: Building the Risk Table
Estimate the probability of occurrence
Estimate the impact on the project on a scale of 1 to 5, where
  1 = low impact on project success
  5 = catastrophic impact on project success
sort the table by probability and impact

## Slide 13: Risk Exposure (Impact)
The overall risk exposure, RE, is determined using the following relationship [Hal98]:
RE = P x C
where
P is the probability of occurrence for a risk, and
C is the cost to the project should the risk occur.

## Slide 14: Risk Exposure Example
Risk identification. Only 70 percent of the software components scheduled for reuse will, in fact, be integrated into the application. The remaining functionality will have to be custom developed.
Risk probability. 80% (likely).
Risk impact. 60 reusable software components were planned. If only 70 percent can be used, 18 components would have to be developed from scratch (in addition to other custom software that has been scheduled for development). Since the average component is 100 LOC and local data indicate that the software engineering cost for each LOC is $14.00, the overall cost (impact) to develop the components would be 18 x 100 x 14 = $25,200.
Risk exposure. RE = 0.80 x 25,200 ~ $20,200.

## Slide 15: Case Study
Lupus is a chronic autoimmune disease that can damage any part of the body (skin, joints, and/or organs). Nearly 0.32% of Indian population suffers from this disease.
Imagine you are the Project Manager for developing a healthcare application that collects, analyzes and classifies blood samples into Lupus and Non-Lupus categories.
Identify the risk factors for this application?

## Slide 16: Case Study
Some risk factors for the healthcare application includes:
Technology risks (Machine Learning algorithms not mature enough for classification into Lupus and non-lupus categories yet)
Compliance risks (Getting Patient consent for using his/her data in the project)
Competition risks (Competitor may come out with similar project and release into market first)
Business risks (Identify which hospitals will be prospective buyers or users of this application)
Project Team related risk (Employee leaving project; must maintain confidentiality regarding development secrets)
Cost risks (Overshooting budget if enough samples are not available)